# Sprint 1C – Asset Master & Holdings Foundation

Objective: Introduce the Asset Master and Holding model without introducing a Portfolio abstraction.

## Approved Architecture

Family
 └─ Family Member
     └─ Entity
         └─ Account
             └─ Holding
                 └─ Asset (Master)
                     ├─ Transactions
                     └─ Price History

## Core Design Principles

Asset is the master definition of anything that contributes to net worth (Stock, Mutual Fund, ETF, FD, PPF, EPF, NPS, SSA, Bank, Gold, Real Estate, Crypto, etc.).

Holding represents ownership of an Asset within an Account.

Transactions are the source of truth.

Current Value, Quantity, Average Cost, Unrealized Gain and similar values should be computed from Transactions and latest prices wherever practical, not duplicated as authoritative data.

Asset records must never be duplicated across accounts. Multiple accounts may reference the same Asset.

## Asset Master

Create a generic Asset master table.

id

asset_type

name

display_name

symbol (nullable)

isin (nullable)

currency

status

metadata (JSON optional)

created_at

updated_at

deleted_at

## Supported Asset Types

STOCK, MUTUAL_FUND, ETF, BOND, FD, PPF, EPF, NPS, SSA, BANK, GOLD, REAL_ESTATE, CRYPTO, OTHER

## Holding

Holding is the ownership link between Account and Asset.

id

account_id

asset_id

opened_at

closed_at (nullable)

status

created_at

updated_at

deleted_at

Do not persist calculated values in Holding unless explicitly implemented as cache/projection. Transactions remain the source of truth.

## Implementation Scope

Versioned migration only (new migration).

Repositories: AssetMasterRepository and HoldingRepository.

Services: AssetService and HoldingService.

REST CRUD for Assets and Holdings.

Validation for nullable asset-specific fields.

Soft delete support.

Backward compatible with Sprint 1A and Sprint 1B.

## Out of Scope

Portfolio tables or APIs

XIRR engine

Tax engine

Net Worth engine

Analytics

Goal planning

UI redesign

## Deliverables

Update AI_CHANGELOG.md

Update SESSION_CONTEXT.md

Sprint 1C Implementation Summary.md

Sprint 1C Retrospective.md

All existing tests must continue to pass and new tests added.